## Slide 1
Ansible Developer
Ansible Tower Admin
Ansible Extension for SAP Automation using SAP GUI
SAP GUI Scripting Engine
Automate SAP application GUI through GUI Scripting engine
Non-Prod/Prod Jump-Server
User
Execute t-code(s) through Batch file/Ansible
In-Progress

## Slide 2
S/4 HANA System Build
Post-Installation HostAgent Hardening
Post-Installation (Create User – Frun Integration)
Success
Approve for the OS Configuration & Installation
Hardware Validation
Run HCMT
(Only for HANA)
Post-Installation (STMS)
Evidence Collection
BASIS Consultant
Post-Installation (SMLG)
Preparation
Pre-Requisites checks
Configuration aligning to build standards
HANA DB
Installation
Install
ASCS
Install
DB Instance
Install
PAS
Install Additional Application
Evidence Collection
Post-Installation Update Profile & Restart
Post-Installation (Configure Download Service)
…………
Post-Installation HDBUser Store
40 Mins
01 Mins
01 Hrs
15 Mins
15 Mins
10 Mins
10 Mins
150 Mins
15 Mins
Post-Installation (Router Enteries)
Post-Installation Create Backup User
Approve for the
Post-Installation Activities
15 Mins
15 Mins
02 Mins
02 Mins
02 Mins
02 Mins
05 Mins
05 Mins
05 Mins
02 Mins

## Slide 3
SAP GUI Settings (Refer step1)
Add SAP System Using SAP GUI
RZ 11 Configuration
(Newly added system)
Execute Ansible
(t-code script)
Automation using SAP GUI – SAP Logon Configuration & Ansible Script Execution
Validate the UI based Post Installation
1
2
3
4
5
One-time activities on client Jumserver with the collaboration of PES team using user (ansibleuser)
An alternative option is to create a new user, which the BASIS and Automation teams can use to perform the configuration
Add newly provisioned SAP NetWeaver System with the collaboration of PES team using user(ansibleuser)
An alternative option is to create a new user, which the BASIS and Automation teams can use to perform the configuration
1
2
3
BASIS team will perform post installation activities using following t-codes. RZ10
STMS SM59 SCC4 SCCL SMLG SGEN SU01
4
Configure the parameter (sapgui/user_scripting = True) to enable UI scripting play
Manual process by PES

## Slide 4
2025 Q1 - Workflow
Workflow – 1.0
Workflow – Day 2.0
Workflow – Day 3.0
BASIS Automation (OS Based automation + Post Installation UI automation)
BASIS Automation
(Hardware Validation + HCMT)
BASIS Automation (Pre-Config + S/4 HANA Installation)
BASIS consultant validation
BASIS consultant validation